Risk Management Plan

Prepared by: [Team Member 1], Cydney Goldstein, [Team Member 2], [Team Member 3]

CYBE 5780: Risk Management Processes

Professor: [Instructor]

June 28, 2025

Table of Contents

Purpose	2

Scope	4

Business Case	4

Assurance Case	5

Reference Documents	5

Management Considerations	6

Risk Management Asset Baseline	7

Risk Management Threat Environment by Attack Surface	7

Summary of Risk Mitigation Controls	8

Detailed Description of Risk Mitigation Controls	11

Association of Controls to Information Asset Baseline Items	16

Detail of Interdependencies	18

Documentation Considerations	19

Standards, Practices, Conventions, and Metrics	20

Reviews, Tests and Audits	21

Problem Reporting and Corrective Action	25

Tools, Techniques, and Methodologies Employed	29

Records Collection, Maintenance, and Retention	33

Training	35

Purpose – Cydney Goldstein

Working closely with the United States federal government, Humongous Holdings values the established transactional relationship between the two. Specifically, in the manufacturing of advanced capability pods for multirole fighter jets such as the F16 and the F18. Advancement of such fighter jets allows for the procurement of safety and avionics, enhancing precautionary measures for users of the jets, such as the US Navy or Airforce.

The F18 Heads Up Display (HUD) is a critical cockpit system within the fighter jet that allows pilots to view all essential flight data without having to look down at their instruments. Essential data includes airspeed, altitude levels, vertical speed, angle of attack, g-load, waypoints, weapon aiming cues, pull-up warnings, glide path, alignment indicators, etc. It enhances situational awareness and instrument guidance. All data is projected onto a transparent screen within the pilot's direct field of vision, ensuring that eyes are kept on the sky while in flight. This enhances efficiency and safety of all parties involved, especially during high-speed maneuvers and combat situations.

The procurement of the hardware and software necessary to integrate the HUD system into the F18 would be incredibly beneficial for the transactional relationship between the US federal government and Humongous Holdings. To procure said infrastructure, necessary risk assessments and supplier vetting must be conducted of third-party suppliers, ensuring that each component is free from vulnerabilities. This is especially vital as the software involved deals with matters of both US national and US Navy personnel security and could expose whereabouts in a high stress combat situation. Once both risk management and supplier vetting are completed, secure software testing and development is required to ensure the software is free of malware, backdoors, or any possible vulnerabilities that could imply unauthorized modifications. Finally, measures for post-acquisition monitoring are to be put in place to ensure compliance with the United States Department of Defense (DoD). It is vital to enforce methods of supply chain visibility through the use of illumination tools to track all origins of components and identify risks before, during, and after integration of the software and hardware. Although the software acquisition process has multiple components within this case, this risk mitigation plan specifically highlights the gaps Humongous Holdings has in personnel awareness and training across the supply chain. This explores vulnerabilities in documentation practices, management troubles, improper third-party vendor risk screenings, lack of software testing before integration, etc. The following plan explores the new processes, practices, and training tools that can be put in place to safely secure the software acquisition process.

Adherence to all federal and DoD specific guidelines is necessary for Humongous Holdings to implement this system. Utilizing NIST guidelines such as NIST 800-161, NISTIR 7622, NIST 800-37, as well as the DoD Cybersecurity Resource and Reference Guide, supply chain risk management practices will be established specifically for the use of federal information systems. NIST 800-50 as well as the DoD Strategy and Implementation Plan for ICT and Services Supply Chain Risk Management Assurance will provide the blueprints for the development of security awareness for all parties involved on the HUD procurement project, as well as the training program outlines to be implemented. NIST 800-53 will provide the security controls necessary for protecting all infrastructure involved in the HUD procurement project to maintain federal standards of assurance. In addition, the Federal Information Security Management Act (FISMA) will provide the federal guidelines necessary to ensure absolute compliance with governmental standards through the supply chain process. Exploring the above documents and the RMF and CSF provided by NIST, Humongous Holdings is to adapt and manage risks third-party suppliers may pose to HH’s supply chain lifecycle.

Scope – [Team Member 2]

The scope of this working group will be to mitigate the risks involved in the supply chain, specifically with the acquisition of software for the F18 HUD to integrate with a new GPS system. The threats to the supply chain are of extensive depth and breadth, and per FISMA, all of them must be identified and mitigated through the RMF & CSF. Due to limitations of resources, budget, and time we will focus our attention on tailoring a response to address the lack of an awareness and training program for personnel in the F18 HUD software acquisition section of the supply chain.

Business Case – [Team Member 3]

Addressing the issue of securing the risks involved in the supply chain, specifically with the acquisition of software for the F18 HUD to integrate with a new GPS system, is a crucial investment for Humongous Holdings. Humongous Holdings caters to big clients who need semi-custom and custom parts. The subsidiaries depend on the RFP procedure to secure business because these products need to be created. The procedure usually must handle a lot of engineering change orders throughout the process because the business itself includes custom development. The company's current concentration is on developing and constructing custom electronics, but it plans to expand into other business sectors in the future, particularly data services and health care electronics. According to estimates, there are 19,000 potential consumers in the health care market, which represents a multibillion-dollar initial market opportunity. To manage the commercial outreach of its subsidiaries, Humongous Holdings uses a centralized enterprise system known as the Revenue Acquisition Manager (RAM). All Humongous's subsidiaries use the same technology to find potential customers, make sales, draft and present winning proposals, handle the fiduciary parts of each project, and manage any follow-up obligations. RAM is designed to address a number of issues, such as the incapacity to evaluate bid requests in order to identify the most promising opportunities, the challenge of monitoring slight modifications to specifications, the lack of access to relevant organizational history, the ineffective tracking of proposals, the irregular costing and pricing, and the inefficiencies brought on by manual document handling.

Assurance Case – [Team Member 3]

The Humongous Holdings Revenue Process Manager, which aids each subsidiary in managing its commercial prospects, is the focus of the degree of assurance. It includes web-based communication tools and a workflow engine that are intended to assist any firm in integrating price and design. It helps manage the selling process and maintains track of all business proposal statuses.

With its decision-support features and analysis of financial performance, win/loss rates, and pricing, the degree of assurance centers on Humongous Holdings Knowledge Manager, a tool that aids in the triage and analysis of business opportunities. The goal here is to compile and evaluate all the information to select the most promising business opportunities from among all the options. The Knowledge Manager helps the company increase response rates by prioritizing opportunities based on past data.

Reference Documents – [Team Member 2]

  - FIPS 199, Standards for Security Categorization of Federal Information and Information Systems

  - FIPS 200, Minimum Security Requirements for Federal Information and Information Systems

  - NIST 800-30 Guide for Conducting Risk Assessments

  - NIST 800-37, Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy

  - NIST 800-50 Rev. 1 Building a Cybersecurity and Privacy Learning Program

  - NIST 800-53 Security and Privacy Controls for Information Systems and Organizations

  - NIST 800-161 Cybersecurity Supply Chain Risk Management

  - NIST 800-218 Secure Software Development Framework

  - NIST IR 7622 Notional Supply Chain Risk Management Practices for Federal Information Systems

  - DoD Cybersecurity Resource and Reference Guide

  - DoD Strategy and Implementation Plan for ICT and Services Supply Chain Risk Management Assurance

Management Considerations – [Team Member 1]

The purpose of this NIST integration initiative is to enhance the confidentiality, integrity, and availability of sensitive information across the organization. As cyber threats continue to evolve, the need to implement robust and advanced cybersecurity policies becomes more critical each day. To address this, the team has developed a recommended training and security awareness program for Humongous Holdings (HH), aligned with all federal NIST requirements. This initiative supports compliance mandates and safeguards HH’s reputation as a trusted financial institution.

By implementing comprehensive cybersecurity measures to protect critical systems and the organizational network, HH will strengthen operational uptime, preserve client trust, and safeguard revenue—ultimately gaining a competitive edge. This project also aims to reduce the risk of cyberattacks and data breaches, which could result in substantial financial and reputational damage. To ensure relevance and effectiveness, the program will undergo annual reviews and updates to reflect emerging strategies, technologies, and threats.

Key considerations encompass:

Centralized Governance:

Directed from New York, the centralized governance framework guarantees that all subsidiaries adhere to the overarching corporate mission while preserving operational adaptability. This framework reduces the risks linked with decentralized operations, particularly in high-stakes sectors such as defense and financial services.

Security Prioritization:

The company acknowledges the utmost significance of security, particularly in defense-related subsidiaries. Targeted internal development reduces risks introduced by external vendors, while regular desk checks and conferences ensure the robustness of IT infrastructure.

Alignment with Business Goals:

Humongous Holdings functions on the premise that IT and security must directly facilitate business processes. Instruments like the RAM platform are crafted to improve decision-making, manage opportunities, and optimize operations for both hosted and embedded IT models.

Subsidiary Autonomy with Oversight:

Although subsidiaries direct their local operations, the comprehensive IT and security framework guarantees smooth integration. This is especially vital for the geographically dispersed holdings, including those in Asia-Pacific managed through Singapore.

Scalability and Resilience:

The hybrid IT architecture (simple front-end servers and sturdy back-end systems) provides flexibility for upgrades while limiting downtime.

Risk Management Asset Baseline – [Team Member 3]

Security metrics are an important planning tool used by Humongous Holdings. For every item in its inventory that is protected, Humongous Holdings measures the:

- Number of threats that are expected to have an impact (as a percentage of likelihood)

- New threats discovered (as often)

- The precise count of incidents

- The incident's time and date

- The incident's cost

- Staff-related violations (as incident count)

- The total number of reported software flaws

- The percentage of software flaws that have been fixed

- The cost of repair

Humongous Holdings uses these metrics to help decide how best to deploy its security resources. Additionally, the actions guarantee that Humongous Holdings security operation is appropriately targeted and tracked. By creating a historical baseline for every issue, the measurements also aid in easing executive conflicts about prioritization. Humongous Holdings is able to decide on holding expansion and other strategic orientations.

Risk Management Threat Environment by Attack Surface – [Team Member 2]

The threat environment must be assessed in a holistic manner meaning that each of the three attack surfaces---human, physical, and electronic, must be evaluated for threats based on both impact and likelihood. Only after understanding the probability and severity that each attack surface presents can a planned holistic security response be deployed to educate the persons within the supply chain to view all the way down the supply chain, and guard from malicious code, counterfeit parts etc. from being integrated into the final software. After completing a comprehensive risk assessment for each attack surface and considering restrictions such as resources and budgets, it is clear that each attack surface must be secured to ensure defense in depth. However, due to budgetary and resource restrictions, management has decided to address the human factor with education--the plan is that it will by proxy provide protection for the other two attack surfaces and keep the project secure.

Attack Surface One-Human

- Considers insider and outsider threats and intentional and unintentional acts

- Impact-High

- Likelihood-High

Attack Surface Two-Physical

- Considers insider and outsider threats and intentional and unintentional acts

- Impact-Moderate

- Likelihood-Moderate

Attack Surface Three-Electronic

- Considers insider and outsider threats and intentional and unintentional acts

- Impact-High

- Likelihood-High

Summary of Risk Mitigation Controls – [Team Member 2]

This section will provide a broad overview of how the software acquisition process for the F18 HUD, had a tailored risk assessment conducted on it that exposed vulnerabilities due to a lacking awareness and training program for the acquisition process, this will give way to the customized mitigating controls of the subsequent section, “Detailed Description of Risk Management Controls.”

According to NIST 800-30r1, Guide for Conducting Risk Assessments, the area of the business in question should first be inventoried for both tangibles and intangibles, such as processes. Once these are all identified and placed into a baseline, the remainder of the six-step Risk Management Framework process can be executed. NIST 800-31 explains this mostly in terms of tangible items; however, it has been tailored to fit the acquisition process of this instance.

RMF Step 1-Categorize

The acquisition processes' education system was evaluated along with all known relevant threats, vulnerabilities, and its operating environments, they were run through FIPS 199 and FIPS 200, and assigned a low impact categorization for confidentiality, integrity, and availability. This will guide control selection in the subsequent sections.

RMF Step 2-Select

Appropriate, tailored, and relevant awareness and training controls will be selected from NIST 800-53 and NIST IR 7622 which align with the low impact categorization. Per NIST 800-37, the risk assessment will help organizations apply proper tailoring guidance to adjust controls based on mission requirements, assumptions, constraints, priorities, trade-offs and supplement the controls based on specific and credible threat information.

RMF Step 3-Implement

The chosen controls are implemented in tailored ways based on the threat, vulnerability, likelihood, and impact or varying implementation styles. For example, proprietary educational processes related to acquisition will only be presented in person to avoid the risk of that educational material being spilled online via a video conference.

RMF Step 4-Assess

Results from security controls assessments will be used ot feed back into the educational loop. Is what we are doing working or not? If not, how can we address it? If it is working how can we improve it and consistently apply that same model to other parts of the business in a repeatable manner? One of the most important pieces here is that the assessment produces documentation which will be useful during authorizations, audits, after action reports, and feedback loops.

RMF Step 5- Authorize

In this step, the documentation from the previous step is provided to an authorizing official from the OMB who will either authorize our acquisition system to be turned on or deny the request if security controls do not meet the standard of A-130.

RMF Step 6-Monitor

Continuous monitoring and documentation of security controls, threat environment, business practices, and relevant laws must occur so we can assure the controls are still relevant, needed, working, effective, auditable, and remain in compliance.

Summary of Controls

As stated earlier, the outcome of the risk assessment as mapped though FIPS 199, FIPS 200, NIST 800-30, 37, 50, 53, and 7622 resulted in a tailored set of controls to produce a robust and relevant acquisition educational program. While many of the aforementioned standards give input for controls on producing such a program, our research has shown that the controls from NIST IR 7622 are the most precise, relevant, and robust related to educating personnel involved with acquisition, therefor NIST IR 7622 will be the mainstay of the mitigating factors in the following section, Detailed Description of Risk Mitigation Controls.

NIST IR 7622 provides ten principles which are regarded as best practices for securing supply chains. Each principle either lists controls or points to another standard to retrieve the controls from. In our instance of developing an educational program for acquirers Section 4.5 Perform Supply Chain Risk Management Awareness and Training, ten key points are listed to include when developing such a program and they will be detailed in the next section. Each will be implemented with Saltzer and Schroeder's Ten Principals of Secure Systems in mind during their development.

Detailed Description of Risk Mitigation Controls – [Team Member 2]

NIST IR 7622 specifically lists the controls for such so they will be taken from there and supplemented from the AT&E section of NIST 800-53. NIST 800-50 “Building an Information Technology Security Awareness and Training Program” will be referenced for implementing the controls and the methods to assess the controls will be taken from NIST 800-53a “Assessing Security and Privacy Controls in Federal Information Systems and Organizations”. The life cycle of the educational program is illustrated below from NIST 800-50

NIST IR 7622 Sections-

4.5.1 Acquirer Programmatic Activities:

a) Establish organizational policy and general contractual requirements that address personnel ICT SCRM awareness and training throughout acquirer and integrator organizations.

b) Develop a comprehensive awareness and training program that implements the organization’s ICT SCRM policy and procedures.

c) Require ICT SCRM awareness training for all acquirer and integrator personnel involved in requirements, acquisition, and procurement activities.

d) Train acquirer personnel to evaluate integrators based on past performance related to personnel policies, procedures, and security practices as part of source selection requirements and processes.

e) Define processes by which general supply chain information and lessons learned will be collected and shared between acquirers, integrators, and suppliers as scoped within the contract. Define how this information should be protected based on acquirer, integrator, and supplier agreements.

f) Provide training to appropriate acquirer staff on standard commercial approaches for acquiring secondary market (refurbished) items, to ensure that secondary market items are adequately supported and maintained.

g) Train system administrators and users regarding what information should be kept secure (for confidentiality, integrity, and availability) including not revealing supplier intermediaries.

4.5.6 Acquirer - Verification and Validation Activities

a) Monitor and review contract documents to ensure that requirements for awareness and training are included and are adequate.

b) Review integrator supply chain risk awareness and training against requirements.

c) Assess integrator effectiveness of supply chain risk awareness and training.

Controls from NIST 800-53

- AT-3 role Based Security Training-The organization provides role-based security training to personnel with assigned security roles and responsibilities:

  - Before authorizing access to the information system or performing assigned duties;

  - When required by information system changes; and

  - [Assignment: organization-defined frequency] thereafter

Per 800-53a the methods below will be used to assess AT-3

| AT-03 | ROLE-BASED TRAINING |  |  |
| --- | --- | --- | --- |
|  | ASSESSMENT OBJECTIVE: Determine if: |  |  |
|  | AT-03_ODP[01] | roles and responsibilities for role-based security training are deﬁned; |  |
|  | AT-03_ODP[02] | roles and responsibilities for role-based privacy training are deﬁned; |  |
|  | AT-03_ODP[03] | the frequency at which to provide role-based security and privacy training to assigned personnel after initial training is deﬁned; |  |
|  | AT-03_ODP[04] | the frequency at which to update role-based training content is deﬁned; |  |
|  | AT-03_ODP[05] | events that require role-based training content to be updated are deﬁned; |  |
|  | AT-03a.01[01] | role-based security training is provided to <AT-03_ODP[01] roles and responsibilities> before authorizing access to the system, information, or performing assigned duties; |  |
|  | AT-03a.01[02] | role-based privacy training is provided to <AT-03_ODP[02] roles and responsibilities> before authorizing access to the system, information, or |  |

- AT-2 Security Awareness and Training

The organization provides basic security awareness training to information system users (including managers, senior executives, and contractors):

  - As part of initial training for new users;

  - When required by information system changes; and

  - [Assignment: organization-defined frequency] thereafter.

Per 800-53a the below methods will be used to assess AT-2

|  | AT-02(01)-Interview | [SELECT FROM: Organizational personnel who receive literacy training and awareness; organizational personnel with responsibilities for security awareness training; organizational personnel with information security responsibilities |
| --- | --- | --- |
|  | AT-02(01)-Test | [SELECT FROM: Mechanisms implementing cyber-attack simulations in exercises]. |

| AT-02(02) | LITERACY TRAINING AND AWARENESS ¦ INSIDER THREAT |  |
| --- | --- | --- |
|  | ASSESSMENT OBJECTIVE: Determine if: |  |
|  | AT-02(02)[01] | literacy training on recognizing potential indicators of insider threat is provided; |
|  | AT-02(02)[02] | literacy training on reporting potential indicators of insider threat is provided. |
|  | POTENTIAL ASSESSMENT METHODS AND OBJECTS: |  |
|  | AT-02(02)-Examine | [SELECT FROM: System security plan; privacy plan; literacy training and awareness policy; procedures addressing literacy training and awareness implementation literacy training and awareness curriculum; literacy training and awareness materials; other relevant documents or records]. |
|  | AT-02(02)-Interview | [SELECT FROM: Organizational personnel who receive literacy training and awareness; organizational personnel with responsibilities for literacy training and awareness; organizational personnel with information security and privacy |

The above will be implemented with the following 10 Principles of Secure Systems in mind:

Saltzer & Schroeder’s 10 Design Principles for Secure Systems

- Economy of Mechanism

  - Keep the design as simple and small as possible.

  - Simpler systems are easier to understand, test, and secure.

- Fail-Safe Defaults

  - Default to deny access unless explicit permission is granted.

  - Access decisions should be based on permission, not exclusion.

- Complete Mediation

  - Every access to every resource must be checked for authority.

  - Caching authorization decisions can introduce vulnerabilities.

- Open Design

  - The design should not rely on secrecy; security should not depend on obscurity.

  - The system should remain secure even if everything except the key is public knowledge.

- Separation of Privilege

  - Require multiple conditions to grant access (e.g., two-factor authentication).

  - Prevent single-point failure in privilege control.

- Least Privilege

  - Every user and program should operate using the least set of privileges necessary.

  - Limits damage from accidents or misuse.

- Least Common Mechanism

  - Minimize shared components used by different users or programs.

  - Reduces the risk of unintended information sharing.

- Psychological Acceptability

  - Security mechanisms should not make the system more difficult to use.

  - Users are more likely to follow secure practices if they are user-friendly.

- Work Factor

  - The cost of circumventing security should exceed the value of the protected asset.

  - Make attacks computationally or economically infeasible.

- Compromise Recording

Design systems to detect and record breaches.

Useful when prevention fails — supports auditing and accountability.

Association of Controls to Information Asset Baseline Items – [Team Member 1]

As an organization our goal is to scale our operations and offer new and exciting opportunities for our customers. As we scale our focus should be kept on safeguarding ourselves from vulnerabilities and maintaining a competitive edge in the financial landscape. This project aims to manage a vast array of business transactions across multiple industries with a relatively small central staff and limited IT resources. The complexity and volume of data could potentially overwhelm traditional management systems. To address this, HH has implemented an interesting subset of process safeguards. These safeguards are designed to align all security functions with organizational goals, ensuring strategic coherence. The company places a strong emphasis on involving scalable architecture that can adapt to market changes efficiently.

| Testing Metrics |  |
| --- | --- |
| Inventory and Control of Enterprise Assets | Implement proactive management of inventory by tracking and rectifying all enterprise assets—end-user devices (including portable and mobile), network devices, non-computing and IoT devices, and servers whether connected physically, virtually, or remotely. |
| Control of Software Assets | Implement rigorous management of all software (operating systems and applications) across the network to ensure that only authorized software is installed and executed, and to detect and prevent the installation or execution of unauthorized and unmanaged software. |
| Secure Configuration of Enterprise Assets and Software | Establish and maintain secure configurations for enterprise assets (end-user devices, network devices, non-computing/IoT devices, and servers) and software (operating systems and applications). |
| Audit Log Management | Collect, alert, review, and retain audit logs of events that could aid in detecting, understanding, or recovering from an attack. |
| Incident Response Management | Develop and sustain an incident response program, including policies, plans, procedures, defined roles, training, and communication strategies, to prepare for, detect, and swiftly address an attack. |
| Application Software Security | Manage the security life cycle of in-house developed, hosted, or acquired software to identify, prevent, detect, and remediate security vulnerabilities before they can impact the enterprise. |
| Email and Web Browser Protections | Enhance protections and detection mechanisms against threats originating from email and web vectors, as these are common avenues for attackers to exploit human behavior. |
| Data Protection | Establish processes and technical controls to identify, classify, securely handle, retain, and dispose of data. |
| Data Recovery | Develop and maintain data recovery practices sufficient to restore enterprise assets to a pre-incident, trusted state. |

Detail of Interdependencies – [Team Member 1]

Security across devices is enhanced by consolidating data from endpoints, networks, emails, and the cloud. It identifies and links suspicious activities that individual tools might miss. Additionally, application security ensures that software is built with secure coding practices, web application firewalls, and regular vulnerability assessments. Housing these devices under the same security umbrella as the rest of the network ensures common configuration. Data security focuses on encryption for data at rest and in transit, strict access control policies, and data loss prevention mechanisms. Identity and access management (IAM), including multi-factor authentication and role-based access controls, ensures that only authorized personnel have access to critical systems. And each of those tools is built assuming that it will be the last one standing.

The operational and security dependability of Humongous Holdings’ enterprise systems are upheld through organized assessments, evaluations, and audits:

Quarterly Security Summits:

These gatherings convene security leaders from all subsidiaries to tackle concerns, align operational objectives, and record interface responsibilities.

Vulnerability Testing:

Routine penetration assessments and desk-checks are performed for all mission-critical systems, especially those that support high-security operations such as defense R&D and governmental agreements.

Performance Audits:

Metrics such as incident occurrence, expense of security incidents, and software flaw rates are examined quarterly to monitor system reliability and prioritize resource distribution.

Subsidiary Evaluations:

Site-specific audits are carried out to guarantee that subsidiaries comply with corporate security regulations and uphold compliance with regulatory standards.

Executive Reporting:

The CISO delivers quarterly briefings to the Board regarding the status of security governance and emerging threats, providing the foundation for strategic choices reflected in the annual report.

Documentation Considerations – [Team Member 3]

To secure sensitive data, regular procedures and particular controls must be used when documenting the control scheme. This aids in identifying security procedures and enhancing the organization's security posture. Physical controls have been found to be the most effective controls in this situation. The goals of physical controls are to safeguard private information and prevent unwanted access. The main assets that this plan seeks to safeguard are media devices, electronic equipment, and the buildings that house these items. Proactive procedures must be put in place in order to take the necessary steps to protect these assets. This plan will effectively implement the following security measures for Humongous Holdings:

- Enforcing a clear desk/screen policy lowers the possibility of unwanted access by making sure that private information is never left on desks or screens while not in use.

- To guarantee dependable connectivity, cables must be protected from harm, interference, and interception.

- Power Protection: To stop device damage from power fluctuations, use surge protectors and uninterruptible supply.

- Environmental Controls: Managing humidity and temperature to shield delicate electronics from harm.

- Surveillance: To identify any unwanted access into the spaces where electronic equipment is kept, install motion detectors, alarms, and cameras.

This plan will implement the following media security measures:

- Access Restrictions: Using keys, locks, and card readers to restrict authorized personnel's physical access to devices and media.

- Accountability: Create a process for monitoring and controlling the flow of media and devices, including who accessed them, when, and where.

- Data backup and storage: Create a procedure for recovering data copies in the event that equipment is misplaced or broken.

- Disposal and Reuse: A technique to prevent data breaches by thoroughly cleaning or destroying media that contains sensitive information before discarding it.

The following physical controls, among others, will be used to safeguard the structure and its equipment:

- Security Guards: Skilled individuals on duty to keep an eye on and handle security-related situations.

- Physical Barriers: To help limit access to places, lock windows, doors, and other physical barriers.

- Alarm Systems: To notify security staff of any dangers within the facility, install motion sensors and alarms.

- Illumination: Provide enough illumination, especially motion-activated lights, which increase visibility and can serve as a deterrent to criminal activity.

- Installing an access control system that requires badges, identification, or pin codes will limit who is allowed to enter locations.

A solid security plan must include documentation since it lowers risk, ensures compliance, and improves operational results. Additionally, documentation will help this business strengthen its defenses against cyberattacks and guarantee that its assets are safeguarded by proactive security procedures.

Standards, Practices, Conventions, and Metrics – [Team Member 1]

Humongous Holdings operates as a diversified holding company, strategically managing a portfolio of subsidiaries across various industries. As a holding company, Humongous Holdings (HH) does not engage directly with the customer base of its subsidiaries. Instead, it leverages extensive quantitative data to monitor and optimize business processes, ensuring each subsidiary performs at its highest potential.

In developing an assurance case, it is critical to delineate its fundamental components. An assurance case is essentially a rigorously organized collection of arguments and corroborative evidence that substantiate the assertion that a system has been engineered to meet specific claims and adheres to the overarching goals of the system, especially in terms of functionality. Various metrics are employed to verify that the system is constructed in compliance with the defined requirements. Moreover, Team IDA, is tasked with ensuring that both the system and its software, when subjected to testing, must meet compliance standards related to federal information systems, the protection of customer financial information, and adherence to GDPR regulations. The final product undergoes a thorough verification and validation process to confirm that it meets the specified requirements. It is imperative that the product is free of major defects and vulnerabilities and possesses fully operational security mechanisms, ready for deployment. In accordance with guidance from the National Institute of Standards and Technology (NIST) and federal standards, Team IDA advises consulting the following federal resources to inform executive decision-making:

1. Data Protections: This area is critical. Ensuring that all customer and transactional data are encrypted, secure, and stored under access controls to prevent unauthorized access. This also ensures compliance with PCI-DSS for payment data.

2. Regulatory Compliance: The new and existing framework needs to be adjusted in order to comply with various industry standards and federal laws (PCI-DSS, NIST, GLBA). These standards and federal laws are required and punishable if not followed.

3. Threat Detection: Threat detection is a must when securing sensitive information. Without it we may never know if we have compromised or not. Implementation of endpoint detection, zero-trust frameworks, and SIEM platforms will allow for continuous monitoring of potential threats and enable quick action after a security breach.

4. Operational Uptime: Develop and implement recovery plans in the event of a system failure or security breach. Operational uptime is critical to providing customers with the best service possible. This will include backup systems and servers, IR teams, and redundancy protocols.

5. Third-Party Vendors: Assess our third-party vendors, ensuring they align with industry regulations and laws as well as organizational goals. All third-party vendors should adhere to security standards in order to prevent potential breaches.

The scope of this project will not cover any physical security or non-IT operations; they are outside the scope and should be handled by other teams.

Reviews, Tests and Audits – Cydney Goldstein

In the supply chain lifecycle, reviews, tests, and audits are required to maintain an effective and cohesive acquisition of a system. For Humongous Holdings, gaps in the acquisition of the software for the F18 HUD system could cause immense compliance risks since this product is integrated into naval happenings. Ensuring regularly that the acquisition of this system is protected will allow for a continuation of Humongous Holdings’ work with the United States government. Utilizing the framework provided by NIST SP 800-37, the development of a proper review, test, and audit system will occur and be implemented into Humongous Holdings operations.

Humongous Holdings operates through the use of a mix of commercial off-the-shelf (COTS) products and in-house development/maintenance. Although COTS products are only accepted if proved secure, it is vital that their security is checked regularly, especially if they are supplied through offshore vendors. It is noted that there have been trojan horses present in certain offshore COTS products within the entire organization. In addition, consistent security reviews are necessary within any supply chain process, ensuring the validity of the product being produced, as well as the vendor supplying said product. Finally, there is a gap in Humongous Holdings’ standardized testing processes, which must be filled and followed regularly to detect vulnerabilities.

Supply Chain Review Process

Baseline: Humongous Holdings relies on developed working relationships between themselves and vendors. All acquired components are not subjected to testing, let alone systematic testing for any infiltrations. Although Humongous Holdings subjects acquired hardware and software to certain bench checks, it is not mandatory across all acquisitions throughout the company. In addition, vulnerabilities are not escalated to leadership, which in turn reduces accountability of the vendor.

- Early Phase Controls

- Pre-acquisition security vetting: Vendors are to be required to provide documentation to prove acquired software and hardware meet predetermined security standards.

  - This ensures compliance with organizationally held standards, federal laws, as well as compliance within the Department of Defense.

- Mid-Phase Controls

- Supplier security assessments: Before finalizing contracts, an investigative and in-depth risk assessment should be conducted on the vendor. This includes but is not limited to supply chain management and governance, secure design processes, information security practices, levels of physical security, personnel security, supply chain integrity, and supply chain resilience.

- This regulates compliance within organizationally held standards and federal laws.

- Pre-Release Controls

- Threat modeling before integration: Once hardware and software is acquired, Humongous Holdings should access all potential vulnerabilities before the integration process begins. This includes performance testing, all security and compliance testing, technical compatibility, and risk management within the system itself.

  - This regulates compliance within organizationally held standards and federal laws.

Development of Testing Procedures

Baseline: Ad-hoc testing is deployed regularly throughout HH. Ad-hoc testing is known to provide gaps in development based on the experience of the developer running the testing. It also does not utilize any documentation, is limited in testing coverage, and is not suitable for compliance. There is no formalized risk assessment tied to the acquisition process. There is no rollout plan for security patches or updates.

- Early Phase Controls

- Integration Testing: It is vital for the continuity of the software provided with the acquisition of the F18 HUD system to ensure the system is functional upon integration into Humongous Holdings’ secure network. This is to ensure that external components provide a seamless transition into existing systems’ security, performance, and reliability. This includes integration testing with existing infrastructure such as databases or application programming interfaces, while also checking for security, performance optimization, error handling, and regulatory compliance.

  - This regulates compliance within organizationally held standards and federal laws.

- Mid-Phase Controls

- Security Validation for Supplier Software Updates: Before pre-release, it is necessary to run through and validate software updates from the supplier. This will allow for components to be fixed in case said software update does not go to plan. This also ensures vulnerabilities will be updated into the system before or after rollout.

  - This ensures compliance with organizationally held standards, federal laws, as well as compliance within the Department of Defense.

- Pre-Release Controls

- Implementation of Automated Security Scanning: Integrating automated security scanning will allow for all vulnerabilities to be sought out and fixed at any point in the HUD software. Malware analysis tools provided by the Cybersecurity and Infrastructure Security Agency, such as CISA Malware Next-Gen Analysis, would be utilized on the integrated software while in action.

  - This ensures compliance with organizationally held standards, federal laws, as well as compliance within the Department of Defense.

Development of Internal and External Audit

Baseline: Although there are current quarterly security summits deployed by HH, these summits address risk concerns with operational security, not focusing on acquisition oversight. Formal acquisition audits do not exist within HH’s operation to review supplier risk and compliance. Any configuration or change applied after auditing is not systematically tracked.

- Early Phase Controls

- Acquisition Compliance Audits: Regulate and mandate regular reviews of all procurement practices to ensure that suppliers meet security standards.

  - This ensures compliance with industry regulations, federal defense laws, DoD regulations, contractual adherence, invoicing accuracy, and any vulnerabilities found within the software or supply chain practices.

- Mid-Phase Controls

- Executive Accountability: Establish executive accountability within HH’s quarterly report system. Establishing a framework for detailed security findings that gets pushed to executive leadership will allow for an organized and thorough report. This makes every aspect known to every member of the project team and focuses more on acquisition and vendor oversight, rather than in-house operations.

- Pre-Release Controls

- Configuration Control Audits: Using an established framework or a security dashboard, such as a configuration manager, it is of the utmost importance to track all security patches and upgrades. This will mitigate risk in the procured software to allow feedback to be given to in-house specialized teams, as well as to third-party vendors.

Problem Reporting and Corrective Action – Cydney Goldstein

The acquisition of the F18 HUD software by Humongous Holdings involves thorough in-house and third-party vendor collaboration. Given the unique challenges a supply chain software acquisition may pose, it is of the utmost importance that problems be mitigated in an organized manner, whether that is between HH, or the third-party vendor. It has been noted that HH has a tendency to operate on an ad hoc basis, which creates a gap in recorded change management. In terms of supply chain, this can increase levels of risk, potentially initializing an informal development relationship between the third-party vendor and HH. It is also noted that there is a certain “attitude” from management at HH about paperwork, which in turn can compromise consistency and comprehensiveness of an incident at hand. Mandating and regulating a framework for problem reporting, as well as corrective action measures will produce problems that are rectified and address security vulnerabilities effectively.

- Humongous Holdings Reporting Improvement Procedures:

- Creation of a Reporting Channel and Methods:

  - Incident Reporting Portal: It is to be made mandatory that all internal staff at HH use a centralized and secure online portal to report any anomalies found within the software development process. This is to ensure issues are logged in real time and traceable for auditing. The portal will integrate into HH’s project security dashboard and will make the direct teams involved aware of the issue, including those involved in the project through the third-party vendor.

  - Direct Reporting: In addition to the portal, direct reporting procedures will be implemented for frontline personnel to immediately notify their supervisors.  These direct reporting procedures will vary based on the criticality of the issue. It is recommended that, with an increase in problem severity, direct reporting is to be implemented. These direct reports will later be logged into the incident reporting portal for traceability.

  - Standardized Documentation: There is to be a standardized framework for the required information for problem reporting. This consistent documentation ensures traceability. This information includes:

    - Date vulnerability was discovered

    - Detailed description of vulnerability

    - Reporting personnel

    - Managing personnel

    - Impact assessment

    - Immediate mitigative actions taken

    - Tag function for project groups

- Standardized Issue Escalation Process:

  - Step 1- Initial Response: Due to the centralized incident reporting portal, issues will be detected and translated to assigned working groups via tags from the initial reporter. If the issue is of a higher severity and directly reported, the managing personnel will assign working groups to attack the problem. Initial triage is to begin.

  - Step 2- Oversight: Since HH holds centralized security operations in New York, managing personnel is to promptly report issues of a higher severity to security managers located within HH’s headquarters. Although HH usually discusses this at the quarterly security summit, it is recommended that managing personnel keep an open line of communication in case additional assistance is needed.

  - Step 3- Feedback: The centralized team is to then receive documentation after the issue is resolved. This includes documentation from the initial observation of the problem until problem resolution. The centralized security operations center in New York is to review all documentation and provide any training or document improvement practices necessary.

- Third-Party Vendor Reporting Improvement Procedures:

- Creation of a Reporting Channel and Methods:

  - Vendor-Managed Incident Reporting: As to be written within the third-party vendor contract, the third-party vendor will be supplied with the incident reporting portal described above. It is required that the third-party vendor adheres to contractual agreements and utilizes the portal provided to make teams at HH aware of the updates to be made. For this problem reporting mechanism, primary personnel to the project will be given company access to HH’s VPN network.

  - Mandatory Reporting Forms: Vendors are to complete the same form outlined above when reporting a problem within the incident reporting portal.

  - Regular Audits: As to be written within the third-party vendor contract, there are to be regular security and compliance audits sanctioned by teams at Humongous Holdings. Teams within the vendor will be mandated to complete periodic self-assessments as per the framework provided by HH and submitted to HH’s centralized security oversight team.

- Standardized Issue Escalation Process:

  - Vendor Liaison: Minor incidents are to be taken care of within the third-party vendor facility following all reporting mechanisms. A vendor liaison will be designated at Humongous Holdings to receive all issue reports, regardless of criticality, and report them to the centralized security team if need to be escalated. Anything determined to be a critical issue is to be directly reported to the designated vendor liaison at Humongous Holdings, as well as filed with the correct documentation.

  - Incident Review Board: If issues are of immense severity, they will be sent to a predetermined incident review board established by Humongous Holdings’ centralized security office. There, an assessment will take place evaluating the supply chain risks to determine if contractual remediation is necessary.

  - Integration with Humongous Holdings Provided Training: If there are reports of recurring issues documented by the third-party vendor, HH is to provide vendor guidance and training initiatives, ensuring their standard of quality is met.

- Humongous Holdings Corrective Action Improvement Procedures:

- Initial Assessment Measures:

  - Verify: Upon first acknowledgement of the issue, conduct technical validation and root cause analysis for reporting purposes.

  - Impact Analysis: Examine the context of the issue and prioritize the issue based on FISMA compliance and potential disruption to the F18 HUD acquisition process.

- Remediation Measures:

  - Immediate Fixes: As noted above, the reporting personnel are to deploy rapid interventions in order to mitigate the vulnerability. If this is not applicable, it is to be directly reported to the correct managing personnel, so rapid intervention can begin.

  - Procedural Fixes: After rapid intervention is deployed, it is required that internal procedures and training measures are updated, depending on the severity of the issue.

  - Documentation: At every step in the corrective action procedure, documentation is required. This begins with the initial vulnerability discovery and every alteration made to combat the vulnerability by teams of personnel. This is to be submitted to the incident reporting portal and saved under a specific location for traceability.

- Third-Party Corrective Action Improvement Procedures:

- Initial Assessment Measures:

- Verification: Validate the reported issue against self-assessment reports. Coordinate with the vendor liaison to gather additional context.

- Impact Analysis: Examine the context of the issue and prioritize the issue based on FISMA compliance and potential disruption to the F18 HUD software development process.

- Remediation Measures:

- Vendor-Specific Action Plans: It is to be contractually agreed that in response to a vulnerability of a specific severity, the third-party vendor is responsible for assigning a team to create a tailored action plan for the issue. These plans should include timelines to be adhered to, specific control measures, and methods to revalidate compliance.

- Contractual Enforcement: When necessary, HH must enforce contractual clauses demanding corrective action. In the case there is a negative response, service level agreements may need revising to ensure a renewed commitment to security standards.

- Joint Remediation Efforts: Facilitate joint remediation meetings between Humongous Holdings’ technical experts, the vendor liaison, and team members from the third-party vendors.

Tools, Techniques, and Methodologies Employed – Cydney Goldstein

For the acquisition of the F18 HUD software by Humongous Holdings, there requires immense control of code, media, and suppliers involved. Although HH deploys many policies on code control, it can be noted that media and supplier control processes are lacking. With the integration of the F18 HUD software being a COTS product, it is vital to the lifecycle of HH that there is complete confidence in the controls being deployed.

Code Control

- Baseline: Humongous Holdings has an existing waterfall-style lifecycle model for new development. However, the process does not seem to be strictly followed. It is noted that mission-critical systems receive immense testing at both the unit and integration levels. However, there seems as though there are gaps in testing across all software systems. HH also operates their software development and security groups individually, not promoting the work between teams. This may lead to inconsistencies in code quality and compliance. Finally, there is an absence of a formal change management process with a lack of documentation.

- Secure Code Acquisition Controls:

- Tools:

  - Software Configuration Management tools: Utilizing tools such as Git or Subversion can manage code revisions, maintain records, and enforce standardized code procedures. Management tools such as these can provide version control management in the case of a software rollback and rollout.

  - Static and Dynamic Code Analysis Tools: Automated tools to scan for security vulnerabilities, bugs, and compliance issues can be utilized to maintain continuous monitoring. Examples of such tools include SonarQube and Fortify.

- Techniques:

  - Adopt and enforce governmentally standard coding practices.

  - Run formal code reviews and audits in a structured timeframe during development.

  - Employ a change management tracking system utilizing the software configuration management tool described above. This will create an auditable trail.

- Methodologies:

  - Stressing the importance of integrating security in every phase of the software development lifecycle, from design to deployment.

  - Ensuring code is automatically tested and verified in secure environments before integration into the system.

  - Assessing code to identify potential attack vectors and applying measures early in the development process will allow for familiarity of the system and the protection it needs.

Media Control

- Baseline: Humongous Holdings as far as the case has a lack of an established policy that governs the lifecycle of media. There is also noted to be a highlighted cultural weakness regarding managing personnel and their attitude towards documentation. This attitude can directly impact the maintenance of documentation and proper paper trail procedures of all personnel involved.

- Secure Media Handling Controls:

- Tools:

  - Encryption: Tools needed to ensure data is encrypted using AES 256. Governmental standard encryption can be provided as follows:

    - Disk- BitLocker

    - Database- Oracle Advanced Security

    - File- Azure Storage Encryption

  - Data Loss Prevention Systems: Software that monitors and prevents unauthorized transfers or data leaks across networks and devices. This would need to be deployed at HH’s centralized security office in New York.

- Techniques:

  - Set physical and logical access controls based on personnel and security level. Since this project deals directly into the United States Navy, sensitive media is on a need-to-know basis.

  - Employing media sanitization and disposal processes such as cryptographic erasure and degaussing will prevent data remnants from being exploited.

  - Develop a framework to record access to physical media pertinent to the project. If files are accessible to personnel through logical access control, it is to be automatically recorded who accessed the file and when.

- Methodologies:

  - Defining clear procedures for the handling of media at every level will secure the overall supply chain risk management framework from physical attacks.

  - Establishing protocols to isolate and assess media-related incidents will ensure rapid corrective action in the case of a personnel breach.

  - Defining clear procedures for media handling, storage, and transit will help secure the entire supply chain risk management framework.

Supplier Control

- Baseline: There is an informal, relationship-based supplier selection process, leaving a gap in official supplier oversight. There is no monitoring of FISMA security compliance or evaluations of supplier performance. There are no detailed specifications developed for lower-value acquisitions, creating a gap in ensuring third-party vendor compliance to software and security standards. There is a lack of structured supplier risk assessments.

- Secure Supplier Controls:

- Tools:

  - Vendor Risk Management Framework: Develop a framework that will assess, catalogue, and monitor third-party suppliers' security position to ensure compliance with contractual obligations.

  - Audit Framework: Develop an audit and compliance framework designed to ensure FISMA compliance and track performance metrics.

- Techniques:

  - Require that the third-party vendor submits regular audit and performance reports as developed by Humongous Holdings.

  - Utilize the above risk assessment framework before the signing of the contractual agreement and during the third-party vendors’ time working with Humongous Holdings. This is to ensure that all governmental compliance standards are met.

  - Embed security requirements into initial contracts, mandating the above.

- Methodologies:

  - Defining these procedures during the contractualization stage will ensure compliance with all set standards, as well as make the third-party vendor aware of the conditions of the contract.

  - Incorporating supplier risk management into the entire risk management framework will ensure that supplier vulnerabilities are continuously monitored alongside all internal risks.

Records Collection, Maintenance, and Retention – Cydney Goldstein

To ensure compliance and operational oversight in the secure acquisition of the software for the F18 HUD integration, effective record management is critical. Humongous Holdings collects data through a Revenue Acquisition Manager, tracking all business proposals/contracts, security metrics, documentation from the quarterly security summit, and project tracking. However, it can be deduced that acquisition records are loosely documented, especially throughout the procurement process. Records of software configuration or change management are minimal, with a lack of effort from management personnel. Record retention policies currently prove themselves to be ad-hoc, with inconsistently retained records across the enterprise. To combat the current record environment, the following procedures should be put into place to ensure FISMA, RMF, NIST 800-53 and ISO/IEC 12207-2008 compliance.

Record Collection

- Baseline: Acquisitions of third-party products are currently handled through “form letter” contracts, with a lack of documentation highlighting reasons HH decided to work with the company. Problem reporting has been proven to be ineffective, as issues with the software are often discussed verbally, rather than officially documented. There is a lack of standardized supplier evaluation including security assessments or any risk documentation.

- Collection Measures:

- Standardized Acquisition Documentation: For collaboration with third-party vendors, it is now recommended for each vendor to have a security evaluation and risk assessment, as part of their contract. These evaluations and assessments are to be securely stored within HH for future reference in the case of a governmental audit or investigation.

- Formalized Structured Reporting Process: Develop a centralized incident tracking system for both in-house teams at Humongous Holdings and third-party vendors working on the F18 project. Any issues, from software development to management, can be logged, analyzed, and addressed.

- Require Third-Party Vendor Audits: Require third-party vendors to have self-guided audits, developed and formatted by Humongous Holdings. These audits will create paper trails, maintain records of vendor security compliance, penetration test results, and vulnerability assessments. This will provide third-party vendors to be identified, and any problems traced by HH. These audits will be documented and stored within the incident tracking system described above.

Record Maintenance

- Baseline: There is a complete absence of a software configuration or change management system. Security is discussed at the quarterly security summit, but nothing spoken about at the security summit is documented or enforced. There is an absence of structured reports as ad-hoc decision making has become HH’s standard.

- Maintenance Measures:

- Software Configuration Management Plan: The creation of a software configuration management plan will track all updates, patches, and modifications and safely store them as regular records. The storage of all configuration files will be broken down by time period as well as the team working.

- Compliance Repository: It will now be made a requirement that all reports generated at the quarterly security summit be stored in a secure compliance repository as part of the incident tracking system. These reports will be modulated by GRC teams and will be audited, ensuring all problems that arose at the summit have been resolved or are being worked on.

- Retention Period Development and Enforcement:

Record Retention

- Baseline: Administrative and IT records are loosely managed. Acquisition records are inconsistently stored. Security audits and code verification are performed but not reported, creating a gap in managing personnel's knowledge of vulnerabilities. There is no structured archival processes of any documentation.

- Retention Measures:

- Adopt Retention Schedules: Introducing regulatory-based retention schedules can ensure that the project is following along to its initial timeline, proper documentation is being recorded, and all compliance standards are being met. Compliance standards to be met include those provided by the Department of Defense, NIST 800-53, and ISO/IEC 12207-2008. GRC teams will need to be provided with proof of compliance via documentation during an acceptable timeframe, which in turn, retains documentation practices.

- Introduce Digital Archives: Within the incident reporting structure, all documents are to be immutably stored, preventing unauthorized alterations. This will assist in traceability in case of an audit, in an organized manner.

Training – Cydney Goldstein

A critical aspect of risk mitigation is the awareness and training program for all personnel involved, especially in the case of software acquisition. Given the security concerns outlined by Humongous Holdings, there are currently gaps in the structured security training framework. Security training seems as though it is more reactive than preventative, indicated by the ad-hoc approach taken in response to a vulnerability. There is weak training in supplier oversight as well as no formal training in documentation. The following plan outlines all training processes required to ensure that Humongous Holdings maintains FISMA compliance and mitigates as many software acquisition risks as possible.

Training Objectives

The purpose of the entire reworking of the training framework is to increase awareness of supply chain security risks that are very often associated with software acquisitions. After the duration of this program, personnel will be equipped with the knowledge and detection skills to easily identify potential vulnerabilities, as well as ensure compliance with FISMA, RMF, and CSF. In addition, the training framework provided standardizes vendor risk assessment process for secure security measures, as well as approaches software handling hurdles that Humongous Holdings is notorious for running into.

Training Modules

- Onboarding Foundational Awareness

  - Audience: All project personnel, regardless of access level.

  - Reference Documents: FISMA, NIST 800-37 RMF, NIST 800-53 CSF

  - Topics:

    - Compliance Requirements: Outline all compliance regulations expected of those working on a Department of Defense contractual project.

    - Incident Handling: Train personnel on problem reporting and corrective action processes.

    - Risk Identification: Train personnel on base level security vulnerabilities, such as phishing attacks, malware recognition, social engineering, etc.

    - Password Management: Train personnel on proper password management and usage of MFA.

- Vendor Vetting

  - Audience: Acquisition managers, third-party vendor assessment teams.

  - Reference Documents: NIST 800-161

  - Topics:

    - Supplier Risk Assessment Framework: Train appropriate personnel on established framework for vetting third-party suppliers, before contractualized acquisition.

    - Contractual Standards: Using guidance from HH’s legal department, train appropriate personnel of the standard contractual agreements between HH and the third-party vendor.

    - Procurement and Audit of Third-Party Vendors: Using developed structuralized framework, train appropriate personnel on audit requirements pre-, during, and post-acquisition.

- Secure Software Development

  - Audience: Software engineers, assurance analysts, development managing personnel, development auditors.

  - Reference Documents: NIST 800-218

  - Topics:

    - Threat Modeling: Drill appropriate personnel on vulnerabilities likely to occur throughout the development process.

    - Software Development Lifecycle: Train appropriate personnel on cybersecurity principles throughout the development and procurement process.

    - Configuration Management: Train appropriate personnel of newly developed configuration management processes for software development lifecycle.

    - Continuous Monitoring: Train appropriate personnel on the continuous monitoring systems to be utilized at pre, during, and post software deployment.

- Compliance and Governance

  - Audience: Managing personnel, compliance officers/auditors, legal teams.

  - Reference Documents: FISMA, RMF, CSF, DoD Compliance Standards.

  - Topics:

    - Regulatory Standards Awareness: Train appropriate personnel on compliance standards teams are expected to adhere to.

    - Executive Decision making: Train. Appropriate personnel in leadership practices and on evaluating security risks quickly during the software acquisition process.

Training Implementation and Evaluation

Personnel are required to complete all training programs assigned to them by Humongous Holdings. This includes integral project personnel from third-party vendors, as determined in signed contracts. Modules are to be designed and administered by Humongous Holdings’ GRC teams, via the Moodle platform. Training is to have real-life scenarios/cases, instructional videos, interactive assignments, and final quizzes, depending on the nature of the role to be fulfilled for the project. Certifications will be administered upon every module completion. Depending on the nature of the role, personnel will need to be recertified once every 1-3 years. The GRC team is to dedicate personnel to running risk management at the current project development and create standards to update all training material. This is to counteract any potential new and increasing threats. The dedicated personnel on the GRC team are to dictate all problem reporting documentation and records of vulnerabilities. If there are multiple instances of similar probabilities, a mandated training module will be deployed to all relevant personnel.