Secure Acquisition Plan

Prepared by: [Team Member 1], [Team Member 2], [Team Member 3], Cydney Goldstein

CYBE 5740: Secure Acquisition

Professor: [Instructor]

June 28, 2025

Table of Contents

Purpose	2

Scope	2

Business Case	3

Assurance Case	4

Reference Documents	5

Acquisition Project Management Considerations	5

Acquisition Project Specification of Requirements: Bidding Process	5

Vendor Selection Criteria	7

Contract Negotiation and Process Assurance Considerations	9

Detailed Description of Supply Chain Risk Mitigation Controls	9

Association of Controls to Supply Chain Entities	12

Detail of Interdependencies Between Levels	12

Documentation Considerations Between Levels	14

Standards, Practices, Conventions, and Metrics	15

Reviews, Tests and Audits	18

Problem Reporting and Corrective Action	20

Tools, Techniques, and Methodologies Employed	22

Records Collection, Maintenance, and Retention	26

Training	30

Purpose - [Team Member 1]

The purpose of this Secure Acquisition Management Plan is to establish a comprehensive and structured framework for managing the acquisition, customization, integration, and assurance of software and hardware components for the GPS/CDU upgrade project for the F-16F aircraft, contracted to Wild Blue Yonder Technologies (WBYT) by the U.S. Air Force. This plan ensures that all elements of secure software development, risk management, and supply chain integrity are addressed in compliance with federal and industry standards, including NIST SP 800-53, NISTIR 7622, and ISO 12207-2008.

Through defined roles, documented practices, and risk-informed strategies, this plan supports the delivery of a mission-critical navigation system that meets stringent safety, security, and performance requirements, while also mitigating the risks associated with COTS integration, subcontractor dependencies, and legacy system upgrades.

Scope – [Team Member 1]

This plan encompasses all acquisition and assurance activities related to the GPS Interface and the Control Display Unit (CDU) modules of the F-16F upgrade. It includes:

- Project organization, leadership, and documentation responsibilities for each assigned team role (Project Leader, Administrator, Risk Manager, Process Engineers).

- Acquisition planning and management of COTS and custom software components.

- Secure software development and configuration management practices.

- Risk management processes spanning WBYT and its subcontractors.

- Integration strategies for GPS with legacy navigation systems and the pilot HUD/CDU interface.

- Requirements for software assurance, testing, validation, and documentation.

- Lifecycle planning from development through post-deployment software support (PDSS).

The scope also includes compliance with operational metrics, formal review processes, and secure communication standards throughout WBYT’s domestic and international supply chain. This document will serve as a reference for evaluating the maturity and effectiveness of WBYT’s secure acquisition capabilities and will contribute to meeting federal compliance and audit readiness.

Business Case – [Team Member 2]

Wild Blue Yonder Technologies (WBYT) is leading a high-priority effort to upgrade the F-16F fighter’s navigation system with an advanced GPS integration, enhancing precision and resilience in mission-critical environments. This initiative isn’t about playing catch-up. It’s about investing in advanced cybersecurity controls that not only reduce our risk exposure, but actively support performance. Protecting revenue, strengthening compliance, and reinforcing the trust our clients place in us every day. This initiative aligns with WBYT’s commitment to delivering high-quality technology components at competitive costs while ensuring compliance with industry standards such as NIST 800-53, ISO 12207-2008, and ISO 15408.

The Air Force requires an enhanced navigation system that allows pilots to pinpoint targets with greater accuracy, even in low-visibility conditions. The primary objectives of the GPS/CDU upgrade are to enhance target precision, improve pilot usability, and ensure seamless integration with existing aircraft systems. Data integrity, client trust, and operational resilience aren’t just priorities. They’re the foundation of everything we do. As we continue scaling our digital services and infrastructure. Meeting baseline compliance standards is no longer sufficient in today’s threat landscape. Protecting sensitive financial data—from personal identifiers to transactions and credentials—requires a proactive, strategic approach to security. The project involves modifying 9,000 lines of GPS software code and developing a new 20,000-line software module for the CDU. Given the life-critical nature of the system, rigorous risk management, software assurance, and compliance processes will be implemented. The selected GPS model has been used in Army applications but requires software modifications for integration into Air Force aircraft. Additionally, pilots have requested significant improvements to the CDU interface, emphasizing usability and readability.

We’re facing challenges that can’t be ignored: outdated systems, limited visibility, and increasing digital complexity. Each of these puts us at greater risk of cyberattacks, compliance failures, and reputational damage.

Assurance Case – [Team Member 1]

The Assurance Case for the GPS/CDU project provides a structured, evidence-based argument that the upgraded navigation software for the F-16F is safe, secure, and compliant with federal requirements. Given that this is a life-critical application integrated into military aircraft, the assurance case supports the claim that:

The system will function as intended under all expected operating conditions, without causing harm to pilots, mission integrity, or national security.

Core Assurance Claims

- System-Level Safety and Security:
 The integrated GPS/CDU software satisfies all operational, security, and reliability requirements for life-critical use in the F-16F.

- Subsystem Integrity:
 Each subsystem (GPS module, CDU, HUD integration) performs its designated function correctly and securely, even under degraded conditions.

- Code and Configuration Assurance:
 All code (custom and modified COTS) is thoroughly vetted, securely configured, and traceable via software configuration management.

- Regulatory Compliance:
 The software system complies with ISO 12207-2008, NIST 800-53, NIST 800-30, and NISTIR 7622.

- Supply Chain Risk Managed:
 All subcontracted components meet WBYT’s security vetting standards and are subject to ongoing monitoring.

Evidence Supporting

- Software Requirements (SRS), Design (SDD), and Interface Documentation (IDD)

- Software Test Plan (STP), Description (STD), and Report (STR)

- Assurance Case Management Plan (ACMP)

- Software Risk Management Plan

- Configuration Management (SCMP) and Change Tracking Tools

- Training Records and Vendor Compliance Logs

- Code audit tools (e.g., Fortify, SonarQube) usage reports

Reference Documents – Cydney Goldstein

DoD 5220.22-M [Department of Defense Instruction Document on Data Sanitization]

ISO/IEC 12207-2008: Systems and Software Engineering- Software Life Cycle Processes

ISO 15408-1: 2022: Information Security, Cybersecurity and Privacy protection – Evaluation Criteria for IT Security

NIST 800-30: Guide for Conducting Risk Assessments

NIST 800-53: Security and Privacy Controls for Information Systems and Organizations

NISTIR 7622: Notional Supply Chain Risk Management Practices for Federal Information Systems

Acquisition Project Management Considerations - [Team Member 2]

Acquisition Project Specification of Requirements: Bidding Process – [Team Member 3]

Wild Blue Yonder Technologies (WBYT) has initiated a critical upgrade to the F-16F fighter aircraft under contract with the United States Air Force. The primary objective of this project is to integrate an advanced GPS system originally developed for the Army's AH-64D Apache platform and to develop a new Control Display Unit (CDU) with enhanced pilot interface capabilities. The acquisition will involve modifications to existing COTS software, development of new mission-critical components, and full documentation and assurance deliverables in compliance with military and federal standards.

The acquisition covers mainly two deliverables:

GPS Software Integration: All modifications that are done to the 10k lines of source code in Java that integrates the Army developed GPS into the navigation system of the F-16.

CDU Redevelopment: The implementation of the new redesigned CDU system that is comprised up of 20k lines of java that reflects new user interface requirements that are specified by Air Force pilots.

Wild Blue Yonder also requires the production of technical and assurance documentation. They also need to see that SDLC is in compliance with ISO/IEC 12207-2008 lifecycle standards for software. Risk management also is a factor and needs to be aligned with NIST SP 800-30, 800-53, and NIST IR 7622.

Specifications of Requirements

GPS Software Vendor:

Integration of GPS software with F-16’s existing systems

Secure Communication with external systems without upgrading hardware

Documentation of the following - Software Design Description (SDD) - Software Version Description (SVD) - Software Test Plan and Report (STP/R) - Software Requirements Specification (SRS)

Implement traceability for all requirements and testing procedures.

Submit software bills of materials (SBOMs) to ensure clean supply chains.

Demonstrate capacity for secure development and risk mitigation.

CDU Software Vendor:

Engage in iterative development with pilot input using prototyping techniques

Improved visibility, expanded display, and ergonomic keypad design.

Enhanced query and mission planning

Documentation of the following - Software and Interface Requirements Specifications (SRS & IRS) - Interface and Design Descriptions (SDD & IDD) - Assurance Case Management Plan (ACMP) - Configuration and Integration Plans (SCMP, SIP)

Implement traceability for all requirements and testing procedures.

Submit software bills of materials (SBOMs) to ensure clean supply chains.

Demonstrate capacity for secure development and risk mitigation.

Vendor Selection Criteria – [Team Member 3]

Wild Blue Yonder Technologies is required to issue a formal Request for Proposal (RFP) to qualified contractors.  The vendors will be allowed to have a Questions and Answers window to further clarify the scope and requirements as was stated in this section. The responses must include a detailed plan of the technical aspect, staffing plan, schedule, and cost estimate. Finalists in the process will be subject to presentation of prototypes or demos. The selection committee will be evaluate submissions. Committee is comprised of engineering, security, and program management leadership. Contractors will not be accepted if there are no hardware changes made to accommodate GPS communication upgrades. Additionally if the CDU code produced is not reusable it will also be removed form consideration. All subcontractors are required to manage their own assurance plans and documentation. Formal reviews and metrics reporting are required. A formal checklist for all of these requirements can be seen below:

Vendors must demonstrate a clear understanding of the project’s scope and technical specifications, including: - GPS integration with legacy F-16 navigation systems. - Development of a new Control Display Unit (CDU) in Java, based on user-centered design. - Compliance with ISO/IEC 12207-2008 for software lifecycle activities. - Ability to deliver all required documentation (SRS, SDD, STR, STP, etc.).

Preference will be given to vendors with: - Ongoing/Previous contract with the Department of Defense, US Airforce. - Demonstrated success in modifying and integrating commercial off-the-shelf (COTS) or government off-the-shelf (GOTS) products into operational environments.

Vendors must show how they: - Validate the security of their codebase (e.g., through SBOMs or independent audits). - Prevent embedded malicious code, particularly in components sourced overseas. - Align with NIST 800-30 and 800-53 for risk and control management.

Proposal submissions will be reviewed for: - Formatting, overall completion and comprehensiveness - Adherence to ISO/IEC and NIST guidance for system and software documentation. - Inclusion of metrics tracking and assurance case planning.

Proposals will be evaluated on overall value, not just lowest cost. This includes: - Realistic budget estimates aligned with project complexity. - Inclusion of post-deployment support and transition plans. - Resource allocation efficiency.

Vendors must present: - A detailed schedule including key milestones and review points. - Clearly defined team roles with named personnel (where possible). - A set of examples that shows the pilots involved with the development of the products

Contract Negotiation and Process Assurance Considerations – [Team Member 2]

By bringing communities together to develop more effective cybersecurity, WBYT ensures that deployed countermeasures remain effective through a structured and proactive approach. Implement NIST 800-53 and ISO 15408-based controls to manage risk exposure proactively. Cybersecurity countermeasures over time requires a structured and proactive approach to adapt to the constantly evolving threat landscape. As new vulnerabilities emerge and attack methodologies advance, organizations must implement a systematic assurance process to maintain alignment between security solutions and current threats. All knowledge base is used as a foundation for the development of specific threat models and methodologies in the private sector, in government, and in the cybersecurity product and service community. One of the key components of this process is continuous monitoring through Security Information and Event Management (SIEM) systems, behavioral analysis, and real-time threat intelligence feeds.

These tools allow security teams to detect anomalies, anticipate potential breaches, and refine protective measures accordingly. Security mechanisms in extension could allow adversaries to bypass automated scanners or exploit trust established during the installation process. An organization must conduct regular security audits, assessments, and penetration testing to validate the resilience of existing defenses, ensuring proper implementation of access controls, encryption standards, and authentication protocols. Build compliance milestones around industry frameworks: ISO 12207-2008 for software life cycle, NIST for controls, and DoD software assurance guidance.  To reinforce preparedness, organizations should engage in incident response drills and simulated cyberattacks, such as red team/blue team exercises, which expose weaknesses in response mechanisms and highlight areas for improvement. Maintaining strong patch management is also essential, as routine updates and system hardening strategies prevent known exploits from being leveraged by attackers.

A zero-trust architecture, which continuously verifies users and devices regardless of authorization levels, should be maintained to strengthen security across all network access points. Additionally, organizations must educate employees through security awareness training, ensuring personnel can recognize phishing attacks, social engineering tactics, and emerging cybersecurity risks.

Cloud security practices, such as secure configurations and identity access controls, ensure that users and data remain protected, regardless of the devices used. The repetitive, active practices of monitoring, auditing, training, and patching are essential in keeping deployed countermeasures effective, enabling organizations to minimize risk exposure and reinforce resilience. By integrating a comprehensive assurance process, organizations can sustain security effectiveness, adapt to evolving threats, and maintain operational reliability while safeguarding critical assets.

Detailed Description of Supply Chain Risk Mitigation Controls – Cydney Goldstein

The GPS/CDU project involves integrating a modified COTS GPS software with a next-generation Control Display Unit (CPU) in the F-16 aircraft, as contracted through the United States Air Force. Given the critical and classified nature of the project, Wild Blue Yonder Technologies must acknowledge all risks associated with each level of the product supply chain. WBYT has run into issues involving past utilization of COTS products and offshore third-party vendors, posing large security risks for their clientele. It is essential that multi-layered and holistic security controls be implemented to ensure integrity, authenticity, and compliance of all involved components of this project.

- Code Integrity Assurance: All source code provided by third-party vendors is to be formally verified. This involves:

  - Mandatory digital signatures and PKI-based cryptographic verification

  - Formal Software Bill of Materials (SBOM) for each component.

  - Mandatory code reviews of all SLOC to identify potential backdoor infiltrations:

  - Aligned with:

    - ISO/IEC 27001 A.15.1.1, A.15.1.2

    - NIST 800-30 (Risk assessment of software vulnerabilities)

    - NIST 800-53 SR-3, SR-5

    - NISTIR 7622 (Supply chain transparency)

- Configuration and Version Control: Implementation of a centralized Software Configuration Management framework. This involves:

  - Logging of all code changes

  - Secure storage and rollback mechanisms of all version controls

  - Automated security testing with rapid vulnerability detection

  - Prevents unauthorized modifications

  - Aligned with:

    - ISO/IEC 12207: 2008 (Configuration management)

    - NIST 800-30 (Continuous monitoring)

    - NIST 800-53 CM-3, CM-8

- Secure Digital Media Transfer and Storage: Protection of all digital media involved in the project to protect the project against tampering. This involves:

  - Software Configuration/design documents

  - Software test results

  - Usage of centralized repositories with federally mandated AES-256 encryption standards.

  - Aligns with:

    - ISO/IEC 12207:2008 (Records management)

    - NIST 800-30 (Risk mitigation for data in transit)

    - NIST 800-53 SC-12, SC-13

- Physical Media Sanitization and Secure Disposal: Physical media within all levels of supply chain must undergo sanitization protocols before disposal to prevent data compromise.

  - Aligns with:

    - DoD 5220.22-A

    - ISO/IEC 12207:2008 (Secure handling of physical records)

    - NIST 800-30 (Physical security controls)

    - NIST 800-53 MP-6

- Supply Chain Backdoor Prevention: Enforcement of a formal supply chain risk management policy. This includes:

  - Mandatory Software Bill of Materials for each vendor supplied component.

  - Rigorous code reviews with corresponding documentation

  - Sandbox testing for all vendor software before integration

  - Requirement that all third-party vendors are to be audited by WBYT

  - Aligned with:

    - ISO/IEC 27001 A.15.1.1, A.15.1.2

    - NIST 800-30 (Supply chain risk assessment)

    - NIST 800-53 SR-3, SR-5

    - NISTIR 7622 (Vendor risk management practices)

- Comprehensive Supplier Vetting and Auditing: Prior to the contract acceptance and periodically thereafter, evaluate each third-party vendor using a formal risk assessment framework. This includes:

  - Due diligence and company background checks

  - Mandating security requirements as per ISO/IEC 12207:2008

  - Enforce direct integration of vendor incident reports with WBYT’s newly developed software configuration management system.

  - Aligned with:

    - ISO/IEC 12207:2008 (Supplier management processes)

    - NIST 800-30 (Ongoing risk monitoring)

    - NIST 800-53 SA-12, CA-7

    - NISTIR 7622 (Continuous supplier oversight)

- Ongoing Monitoring and Performance: Implement periodic third-party vetting and continuous monitoring. This includes:

  - Tracking KPI’s such as remediation times and audit compliance scores

  - Supplier adherence to security protocols and compliance standards regulated under contract

  - Aligned with:

    - ISO/IEC 12207:2008 (Continuous process improvement)

    - NIST 800-30 (Performance-based risk monitoring)

    - NIST 800-53 CA-2, CA-7

    - NISTIR 7622 (Supplier performance metrics)

Association of Controls to Supply Chain Entities – [Team Member 2]

To mitigate these risks effectively, WBYT has outlined several proactive strategies. Technical risks will be minimized through comprehensive COTS security vetting before integration, rigorous software testing focused on life-critical reliability metrics, and prototype evaluations for the CDU to refine usability requirements. Operational risk mitigation will involve pilot usability workshops to incorporate user feedback into the CDU design, enhanced communication protocols to mitigate interoperability concerns, and improved documentation practices to support post-deployment operations. Compliance risks will be managed through the establishment of a compliance review framework integrating NIST 800-53 and ISO 12207-2008 standards, regular audits to track adherence, and in-process reviews to enhance transparency throughout development. A zero-trust architecture operates on the principle that no user or device, regardless of prior authorization, should not be inherently trusted, requiring continuous validation at every access point. Regardless of prior authorization to be inherently trusted, it requires continuous validation. This table provides a comprehensive and structured view of how WBYT applies Defense in Depth across all aspects of its cybersecurity strategy. Each layer works to prevent, detect, and respond to potential security incidents, ensuring that the bank’s operations are safeguarded at every level.

Supply chain risks will be mitigated by requiring subcontractor security assurance documentation, conducting penetration testing to detect potential vulnerabilities, and implementing a supply chain oversight process to improve accountability.

To ensure continuous risk monitoring and reporting, WBYT will conduct quarterly security summits where key stakeholders can evaluate risk management progress, use an incident metrics dashboard for real-time tracking, automate compliance reports for executive oversight, and conduct periodic risk reviews across the project lifecycle. By embedding these proactive measures into its acquisition process, WBYT aims to secure the GPS/CDU upgrade while maintaining compliance, operational reliability, and supply chain integrity.

LAYER DESCRIPTION

Physical Security WBYT’s data centers are equipped with advanced physical security measures, such as biometric access controls, security guards, and 24/7 surveillance, to protect sensitive financial data from unauthorized physical access.

Perimeter Security WBYT employs advanced firewalls, intrusion detection/prevention systems, and secure remote access protocols to protect the perimeter of its digital infrastructure and prevent external attacks.

Network Security Internal network traffic is segmented using VLANs and secured through internal firewalls, ensuring that any breach on one segment does not compromise other parts of the network. WBYT uses encrypted communication channels (VPNs, SSL/TLS) for all financial transactions.

Endpoint Security WBYT ensures that all endpoints (computers, mobile devices, ATMs) have antivirus software, encryption, and are monitored by Endpoint Detection & Response solutions to protect against malware and unauthorized access

Application Security WBYT’s applications, such as mobile banking and online account management, are developed with secure coding practices and regularly tested for vulnerabilities. A Web Application Firewall protects online platforms from attacks like SQL injection or cross-site scripting.

Data Security WBYT protects sensitive customer data such as account details, transactions with encryption at rest and in transit. Data Loss Prevention tools and regular backups ensure the integrity and availability of critical financial data.

Identity and Access Management Only authorized employees have access to sensitive systems and accounts, facilitated by multi-factor authentication, role-based access control, and Single Sign-On.

Security Awareness and Training WBYT provides continuous security training for its employees, with a focus on detecting phishing attempts, safe handling of customer data, and complying with financial regulations.

Monitoring and Response WBYT employs a Security Operations Center that monitors network activity for suspicious behavior using Security Information and Event Management systems. Incident response plans are in place to respond to breaches and mitigate damage.

Governance, Risk and Compliance WBYT adheres to financial industry regulations such as PCI-DSS and GDPR and conducts regular risk assessments, audits, and compliance checks to ensure the bank’s security policies are effective and aligned with legal requirements.

Detail of Interdependencies Between Levels – [Team Member 3]

First, we start with Technical Interdependencies. The GPS/CDU system has many different layers of technical integration, each one relying on the previous. Besides having a linear dependency, there are also other interdependent detailed factors as well. First is the GPS, which directly relies upon the existing F-16 Nav system. The GPS was originally developed for Army helicopters. While considered COTS, it has to go through cycles of modification to work with F-16 onboard systems which were never intended for this interface. Therefore, a dependency is created on software compatibility and integration without hardware upgrades. Second is the GPS reliance on the CDU. This means that development for the CDU and GPS must rely on each other during planning, and contractors will have to work together. The GPS data must feed into the navigation system and be displayed accurately on the pilot HUD. This will be accessed through the CDU. Speaking of the CDU, it will rely heavily on pilot requirements. Pilots dislike the existing CDU, so they must be involved in the prototyping, and their feedback will directly drive software development.

Next are Operational Dependencies. Wild Blue Yonder Technologies commits to a centralized governance structure that is headquartered in New York. The New York headquarters are responsible for strategic oversight, policy enforcement, and compliance reporting. Execution, however, depends heavily on distributed teams, subcontractors, and external vendors. Executive management and project execution therefore will be directly linked, with the former relying on the latter. The case makes it clear that project plans must integrate with other engineering plans, but metrics are not reaching upper management. This shows that there is a one-way dependency that must be corrected with policy changes. Program management is also reliant upon engineering teams. Each new project is led by a singular program manager. The manager is responsible for changes to project execution or re-planning, based on metrics from engineering. Plan owners and implementers will rely on each other.

Finally, we touch on Interdependencies of Processes. Software development cannot take place if it is not following the correct risk and assurance planning. WBYT mandates the frameworks of NIST SP 800-30, 800-53, and NISTIR 7622 on top of ISO 12207-2008. These documents link each process step to security and compliance goals. Therefore, compliance directly impacts deliverables. This also includes testing and metrics. There exists a large dependency gap that is impacting risk visibility and decision-making at high levels. Assurance tracking does exist, but as stated earlier, does not roll up all the way to corporate leadership. Lastly, compliance is going to be reliant on vendor documentation. Required documents must be delivered by vendors in support of both DoD and Air Force contractual compliance as well as following WBYT internal risk planning. Without these documents, standards are not aligned, and assurance cases and summits cannot proceed.

Documentation Considerations Between Levels – [Team Member 1]

The GPS/CDU upgrade project uses a layered assurance structure where each level builds upon the one beneath it. This ensures that all claims about the system’s safety and security are backed by traceable evidence and validated processes throughout the development lifecycle.

- System Level Assurance
 This is the highest level and represents the overall claim that the GPS/CDU system is safe, secure, and ready for operational deployment. It depends on the verified performance and integration of all subsystems, including compliance with testing, documentation, and risk controls.

- Subsystem Level Assurance
 This level focuses on individual components such as the GPS module, the Control Display Unit (CDU), and the Head-Up Display (HUD) interface. Subsystem assurance depends on successful code modifications, secure interfaces, correct functionality, and pilot feedback on usability.

- Component level Assurance
 At this level, the focus is on individual software modules, modified COTS components, and configuration elements. Assurance here is supported by validated source code (including static/dynamic analysis), configuration management, and software provenance checks.

- Evidence Level Assurance
 This is the foundation of the entire assurance structure. It includes all test plans, audit results, security metrics, defect logs, and compliance documents. These must be clearly traceable to specific claims and meet documentation standards such as ISO 12207-2008, NIST 800-53, and NISTIR 7622.

Supporting Documentation Across All Levels

To validate these assurance levels, the following documentation must be generated and maintained:

- Software and interface requirements and design documents (SRS, IRS, SDD, IDD)

- Test artifacts including test plans, test descriptions, and test reports (STP, STD, STR)

- Risk Management Plan, Assurance Case Management Plan (ACMP), and Configuration Management Plan (SCMP)

- Software Bill of Materials (SBOMs), code review logs, and vendor audit reports

- Records from quarterly security summits, reviews, and performance metrics dashboards

This interdependent structure ensures full traceability, visibility, and accountability across WBYT’s secure acquisition process for the GPS/CDU upgrade.

Documentation and traceability

Each level of the assurance structure requires supporting documentation that meets the following conditions:

- Standards: ISO 12207-2008, NIST 800-53, NISTIR 7622 must be referenced in all formal documentation.

- Reviews: All subsystem and component deliverables must pass in-process reviews, with review records stored in the centralized software configuration management system.

- Metrics: All assurance activities are measured using established WBYT metrics for security incidents, threat frequency, and defect repair rate.

- Audits: Regular internal audits ensure each assurance component aligns with contract and federal expectations.

Standards, Practices, Conventions, and Metrics – [Team Member 3]

Wild Blue Yonder Technologies operates in a space that is highly performance-driven and regulated. This is particularly due in part to its close partnership with federal agencies and defense clients. The company’s adherence to formal standards and their defined practices are what make up the completion of projects. This is paired with their conventions and application of security and project metrics that they deeply embed throughout their organizational structure and technical processes. This section will detail those standards, practices, conventions, and metrics.

WBYT enforces multiple internationally recognized and federal standards to guide its software development and risk management activities.

- ISO/IEC 12207:2008 is the foundational software development and documentation standard used throughout the organization. While it applies directly to the GPS/CDU project, it also governs software planning and integration across all engineering disciplines within WBYT.

- NIST SP 800-30, NIST SP 800-53, and NISTIR 7622 are used specifically for risk management.

  - NIST SP 800-30 provides guidance on assessing risks related to software modifications, such as identifying vulnerabilities in the GPS and CDU integration and estimating the likelihood and impact of failures.

  - NIST SP 800-53 serves as a comprehensive catalog of security and privacy controls required for federal information systems. WBYT mandates its use to ensure that all systems — whether developed internally or by vendors — incorporate appropriate protections for confidentiality, integrity, and availability.

  - NISTIR 7622 offers guidance on constructing structured assurance cases. These are logical arguments supported by evidence that a system is acceptably secure and reliable. WBYT uses this standard to document how risk is identified, mitigated, and tested, particularly for the GPS/CDU project.

- ISO 15408 may also be consulted for product certification needs, especially when security assurance is critical.

Practices and Conventions

Although formal standards are well established, WBYT also operates through a set of organizational practices and conventions that shape how work is executed day to day.

Each project is led by a single program manager responsible for planning, execution, course correction, and re-planning. However, as noted earlier, project-level metrics rarely make their way to the C-suite or executive leadership. This reflects a significant gap in formal feedback mechanisms, limiting leadership’s ability to make informed, metrics-based decisions.

WBYT follows defined procedures for managing software subcontracts. However, assurance and risk activities beyond initial acquisition are typically delegated contractually to subcontractors. As a result, WBYT has limited visibility into subcontractor compliance unless that information is voluntarily or contractually reported — a situation that introduces risk into projects where assurance is critical.

Another key structural practice is the use of the Software Engineering Process Group (SEPG) — a team composed of engineers and managers tasked with maintaining and updating approved engineering processes. The SEPG reports to both the Manager of Software Engineering and the Vice President of Engineering. The VP is responsible for providing quarterly updates to the company president regarding the state of software engineering. However, the case makes clear that these updates often occur informally, “through rumor,” rather than through structured reporting or documented metrics. This lack of formality in communication further highlights WBYT’s need to strengthen the alignment between project execution and enterprise oversight.

Metrics and Measurement Practices

WBYT has a solid foundation of internal tools at the project level that allows for a streamlined view on performance, actions, and assurance activities. While they have a strong foundation, WBYT is faltering in their connection of integrating it into the decision-making process due to reporting gaps to leadership.

Some of the metrics that WBYT employs include:

- Projected number of threats with impact (as a likelihood percentage)

- New threats identified (frequency)

- Actual number of security incidents (count)

- Time and date of each incident

- Cost of incident response

- Violations involving staff (count)

- Number of software defects reported

- Percentage of software defects repaired

- Cost of software defect repair

Development and Quality Metrics Include:

- Defect detection from inspection activities (e.g., code/design reviews)

- Outputs from expert estimation tools (used for planning validation)

- Productivity estimates (e.g., source lines of code per developer per month)

- Process compliance via internal SEPG evaluations

Although these metrics provide visibility into project health, the case identifies a significant weakness: there is no formal mechanism to roll this data up to executive management. Consequently, risk prioritization and performance evaluation at the highest levels are hindered by a lack of objective, system-wide measurement.

Reviews, Tests and Audits – [Team Member 3]

WBYT implements a variety of review, testing, and auditing mechanisms to ensure software and system integrity across its operations. While several of these activities are well-defined at the project level, the case also reveals systemic weaknesses in how findings are shared across the enterprise and used to drive continuous improvement. This section outlines the current approach to reviews, tests, and audits, along with key observations about their effectiveness and areas for refinement.

Reviews

Reviews on software are an integral part of WBYT’s development practice. We see this specifically with the engineering team. Requirements, code, and design are all things that are used to detect defects. Code and design inspections focus on the technical nature of projects and aim to catch errors before, during, and after implementation. Metrics from these inspections can be documented and tracked. The need for formal in-process reviews is also something that is explicitly mentioned in the GPS/CDU scope. In-process reviews are made with the intention to assess documentation progress and confirm that project activities are on track.

Testing

Testing is a primary assurance method within WBYT, particularly for mission-critical and life-critical systems. Assurance is primarily defined as testing the code, especially in the absence of a strong review culture. This can include things like unit testing, system-level qualification testing, and integration testing. Detailed documentation such as Software Test Plans (STP), Software Test Descriptions (STD), Software Test Reports (STR), and System Qualification Test Plans (SQTP) are produced to support both internal review and contractual compliance. For life-critical systems like the GPS and CDU modules, WBYT employs reliability metrics defined in its corporate handbook to assess system readiness. However, similar to reviews, test results are generally not shared beyond the immediate project team, limiting the organization’s ability to use these insights for enterprise-wide decision-making or long-term process improvement.

Audits

Practices in auditing are comparatively informal and inconsistent. While some audit-like activities take place, like the monthly security summits where security managers from across the organization review implementation progress and resolve operational issues, formal audits are not consistently applied. Summits serve as collaborative checkpoints rather than compliance-driven evaluations. The organization also lacks a formal software configuration management system and presents challenges for auditing software changes, version control, and system traceability. Furthermore, in subcontracted efforts like the GPS software modification, WBYT delegates assurance and process compliance responsibilities entirely to the vendors through contract terms. This creates an environment where critical aspects of quality and risk may go unmonitored unless explicitly reported back to WBYT.

Problem Reporting and Corrective Action – Cydney Goldstein

The successful integration of the GPS/CDU software into the F-16 navigation system is dependent on WBYT’s ability to proactively identify, report, and address problems that occur within the secure acquisition process. Likewise, third-party vendor compliance with problem reporting and corrective action policies is required. In previous projects, WBYT has come across issues such as software defects and security vulnerabilities from working with off-shore COTS products. Such vulnerabilities were reported informally, making proper management unaware of the complexity of the situation. Gaps in formal reporting can lead to delayed corrective action which can be detrimental to secure software acquisition processes. Therefore, it is critical that a robust framework be established to handle all problems, whether it be from WBYT or third-party vendors, to be handles with the utmost efficiency. The following approach aligns with objectives outlined in ISO 12207:2008, NIST 800-30, and NISTIR 7622 .

- WBYT Reporting

- Baseline: WBYT gathers project-level metrics such as reported defects and threat occurrences but does not report them to management or only informally makes management aware. Although these metrics are tracked daily, there is no option for organizational visibility. Informal reviews and ad hoc reporting create an inconsistent environment as to how issues are escalated.

- Reporting Improvement Procedures:

  - Centralized Reporting Dashboard and Framework: The development of a formal and centralized reporting dashboard and framework will provide a standard for every level of project personnel to have access to any issue. This dashboard will log software defects, configuration inconsistencies, and any gaps found in security. This system is to integrate into the software configuration management tools to link reported issues with specific software source lines of code or versions.

  - Automated Defect Tracking: The deployment of an automated defect tracking system (such as an SIEM) will automatically elevate critical incidents to proper senior management. This will ensure all issues identified are logged and flagged for review.

  - Regular Review Meetings: Project teams are to implement regular review meetings with all prominent personnel present, including upper management. These meetings will assess the status of reported problems, track resolution progress, and adjust risk mitigation strategies in an open and systematic way. These sessions should include representatives from software engineering, software assurance, procurement, and supplier oversight.

- Third-Party Vendor Reporting

- Baseline: Each third-party vendor manages its own defect tracking. Problems that are emerging in third-party vendor supplied code have delayed corrective action due to a lack of reporting structure.

- Reporting Improvement Procedures:

  - Vendor Reporting Requirements: During the initial development of the contract between WBYT and the third-party vendor, it should be made clear that third-party vendors are to submit problem reports to WBYT. These reports are to include detailed logs of all software modifications, security vulnerabilities identified, and actions taken by the vendor. These reports are to be sent to teams at WBYT and then integrated into their software configuration management system for traceability.

  - Vendor Problem Escalation Protocols: During the initial development of the contract between WBYT and the third-party vendor, it should be established that strict escalation procedures need to be enforced; otherwise, the contract is in jeopardy. Problem reporting must be escalated to proper WBYT managers immediately. WBYT- run audits and supply chain compliance reviews will enforce this.

- WBYT Corrective Action Improvement Procedures:

  - Standardized Problem Resolution: Established standardized problem resolution procedures. This includes assigning project severity levels, determining the root cause and setting resolution deadlines.

  - Cross-Functional Team Formation: Create cross-functional teams in the case of an immense problem. These teams are to include representatives from software engineering, software assurance, and supplier management. In collaboration, these teams can conduct root-cause analysis of any issue, recommend corrective actions, and ensure that everything is documented and logged within the software configuration management system.

  - Continuous Monitoring: Utilize newly established software analytics to track recurring issues and adjust measures to provide proactive corrective action.

- Third-Party Vendor Corrective Action Improvement Procedures:

  - Solution Deadlines: Mandate deadlines for problem solutions expected from third-party vendors. If a vulnerability is reported, third-party vendors are required to submit a plan of corrective action with strict adherence to deadlines. Failure to meet set deadlines could invoke penalties as specified within the vendor's contract.

  - Vendor Audits: Conduct periodic vendor audits to verify that corrective actions have been implemented effectively. Also, use this time to ensure every problem reporting document is logged and integrated into the software configuration management system framework.

Tools, Techniques, and Methodologies Employed – Cydney Goldstein

Effective security in acquisition at Wild Blue Yonder Technologies requires the utmost comprehensive control and governance, due to the nature of the product at hand. Ensuring that the integration of the new GPS/CDU system stays within federal and Department of Defense regulations will safeguard defense systems from cyber threats, unauthorized modifications, and all other vulnerabilities. Having complete governance over WBYT as well as all third-party suppliers involved as a multi-layered approach will secure the future of WBYT’s high-tech defense contracts. It is necessary that WBYT balances cost-effectiveness with strict security and governance policies, particularly when sourcing COTS and GOTS software from third-party vendors. As acknowledged, WBYT has had previous security run ins with Trojan code embedded in overseas COTS products, highlighting a need for robust security vetting, continuous risk monitoring, and controlled procurement protocols. Additionally, WBYT has a decentralized supply chain that presents multiple vulnerabilities, indicating a need for a stricter supply chain governance framework. To address the risks at hand, WBYT shall employ a structured framework across code control, media control, and supplier control, to contribute to the development of the entire supply chain.

Code control

- WBYT Baseline:

- Although it is established that Wild Blue Yonder Technologies has a well-defined process for all software development in-house, it can be deduced that risk management processes are a weak point within their framework. In addition, upper management lacks visibility into software development, vulnerabilities, and metrics, leaving lower-level analysts and engineers to attack the problem on their own. There is no formal software configuration management at any level of the supply chain, raising risks for code integrity, version control, rollback processes, etc. There is no formal reporting to superiors in the case of a threat.

- Third-Party Vendor Baseline:

- As far as third-party vendor security and supply chain management are concerned, there have been incidents in the past regarding the security of COTS products procured by WBYT. Although COTS products go through vetting processes to ensure safety upon initial procurement, code control is not modulated through security updates from the third-party vendor.

- Secure Code Acquisition and Control

- Secure Development and Verification: In compliance with ISO 12207-2008 and NIST 800-53, a software development procurement plan is to be drafted. This will ensure a rigorous documentation trail and will secure implementation of modifications. This is to be agreed upon by all third-party vendors as well as WBYT, to ensure documentation is noted across the entire project.

- Source Code Vetting: All 29000 source lines of code are to go through a code provenance analysis before integration through the in-house teams at WBYT. This will detect any potential vulnerabilities or embedded threats.

- Automated Testing Integration: Both static and dynamic tools (SonarQube and Fortify as examples) will be integrated throughout the software development process to detect vulnerabilities in pre-deployment.

- Software Configuration Management: Before deployment, a software configuration management plan will be developed for the GPS/CDU system. This framework provides instruction for pre-, during, and post-development. It will provide instruction for version control management, change management and approval, compliance/audit tracking, access control, security assurance, and metrics/reporting.

Media control

- WBYT Baseline:

- It is noted that WBYT tracks the following metrics: frequency of threats identified, number of security incidents, costs of security incidents, staff incidents, and number of software defects. These metrics are used for internal security planning but are not shared with stakeholders or government partners. Metrics are not tracked and reported to proper authorities, indicating there may be an issue with unauthorized modifications in media transfers that could go undetected.

- Third-Party Vendor Baseline:

- Due to the issue with the identified Trojan code in acquired software, there is a rise in concern with unverified media sources. Subcontractors handle their own media assurance policies, indicating WBYT does not have a hand in third-party vendor security audits. It is written in contracts between WBYT and third-party vendors that there is a mandated compliance with security controls, but continuous monitoring remains a challenge.

- Secure Media Handling in Acquisition:

- Digital Signing and Encryption: For complete media control, all software acquisitions are to undergo PKI-based code signing. The use of digital certificates and cryptography will verify the integrity and authenticity of the software before integration.

- Controlled Transfer Mechanisms: Media repositories are to be secured with least privilege access, providing protection from unauthorized alteration of all GPS/CDU components.

- Media Sanitization: All related documents to the case are to be sanitized following the DoD 5220.22-M standards for proper disposal post-development. This ensures future contracts between WBYT and the Department of Defense.

- Supply Chain Documentation: All media involved in procurement of the third-party vendor’s compliance, as well as their COTS product is to be tracked and logged for auditing. This provides a paper trail to reaffirm security throughout the acquisition lifecycle.

Supplier control

- WBYT Baseline:

- All supplier and acquisition decisions are centralized within WBYT’s New York headquarters. This is to confirm policy alignment and financial oversight. Due to past experience with COTS products containing embedded Trojan code, WBYT prioritizes supplier validation and in-house development control over all security measures. There is a gap in third-party supplier governance by WBYT.

- Third-Party Vendor Baseline:

- The third-party vendor of the GPS/CDU system operates independently with security modifications falling under the supplier, rather than WBYT. Each subcontractor is responsible for their own security standards and compliance. There is no direct supply chain mandate by WBYT beyond the initial contract. Overseas sourcing is known to arise security concerns.

- Secure Supplier Control in Acquisition:

- Development of Secure Procurement Contracts: Upon the initial contractualization between WBYT and the third-party vendor, agreements are to be made regarding standardized compliance measures. These are to fall within the Department of Defense and the United States federal compliance documents. These contracts will also mandate regular security audits of the third-party vendors by WBYT, as well as compliance testing.

- Third-Party Vendor Risk Assessments: Using the framework provided by NISTIR 7622, supplier security maturity will be evaluated before the acquisition of the software.

- Vendor Access Controls: Vendors are granted least privilege access to proprietary systems pertaining to the project. Everything presented to vendors is on a need-to-know basis, procuring the security and compliance measures expected of a subcontractor of the United States government.

- Continuous Monitoring: Adherence to NIST 800-30 is necessary for ongoing risk management.

Records Collection, Maintenance, and Retention – Cydney Goldstein

For Wild Blue Yonder Technologies to ensure compliance and operational oversight in a secure acquisition process, effective record management is integral. Since WBYT has a decentralized business model and subsidiaries handle critical technology products, it is necessary for a standardized records framework to be established. Since there have been previous concerns in regard to third-party COTS products and their security, WBYT must strengthen their record keeping processes and exposure. It is also noted that WBYT does not have effective problem reporting procedures, as many problems are treated as “rumors” and only spoken, not recorded. This is yet another issue that requires fixing to achieve an effectively flowing business model. Reworking the record keeping processes will provide visibility into project performance for managers and stakeholders, improve third-party vendor security measures, and track compliance for audits. Every record between both WBYT and any third-party vendor must comply with Department of Defense standards, NIST 800-53, and ISO 12207-2008.

Record Collection

- WBYT Record Collection

- Baseline: Wild Blue Yonder Technologies tracks key security metrics related to acquisition and risk management. However, these metrics are not used as effectively as possible, as they are managed at the project level rather than at the organizational level. These records include frequency of threats identified, number of security incidents, costs of security incidents, staff incidents, and number of software defects.

- Essential records to track:

  - Software Development Documentation: Compliance with ISO 12207-2008 requires extensive technical records such as Software Requirement Specifications and Assurance Case Documentation. Keeping these records will protect the secure acquisition process in the case of an internal or federal audit.

  - Security Incident Metrics: Standardize collection of data compiled into a security dashboard for management and stakeholder access. Incident metrics are to include: Threat projections, software defects, repair statistics, downtime, rollback tests, etc.

  - Software Assurance Testing Results and Audit Integration: Although WBYT performs defect tracking and software inspection, a formal audit and recording process is lacking. Audit framework, such as a scheduled meeting and documentation framework, should be integrated to ensure validity in product development. This is across WBYT as well as with representatives from third-party vendors.

  - Third-Party Vendor Contract Agreements: All third-party vendor agreements should document security requirements, liability clauses, and software assurance obligations. In addition, a monthly report pertaining to the supplier’s continuous monitoring processes, any threat detection, downtime detection, and other agreed upon security measures. This will allow upper management at WBYT to have insight into the third-party supplier's security framework in case there is an infiltration via software components.

- Third Party Vendor Record Collection

- Essential Records to Track:

  - Third-Party Vendor Risk Assessments: Each third-party supplier should have written in their initial contract that compliance and proof of compliance with NISTIR 7622 is required to work with WBYT. Risk assessment reports, security validation testing, and supply chain security documentation should be submitted to WBYT once a month to monitor third-party compliance.

  - Software Vetting: Vendors must run and provide source code analysis in order to submit reports to reporting individuals at WBYT. This ensures regularly that third-party modifications to the GPS/CDU system do not introduce Trojan code or other vulnerabilities into a software representative of WBYT.

  - Development Logs: Due to the nature of the GPS/CDU project and its sensitivity, it is required that vendors submit development logs, test reports, and compliance certificates, so WBYT has them for reference.

Record Maintenance

- WBYT Record Maintenance

- Baseline: Software configuration management is lacking within WBYT, as all software modifications are not tracked. Records remain within individual projects instead of being known organization-wide. WBYT has a weak review culture, often leaving upper management out of the loop. Although software engineering modifications are made aware to the Vice President of Engineering, it is shared via informal conversation, rather than an established submitting system.

- Maintenance Measures:

  - Centralized Record Database: All records should be maintained within a centralized dashboard maintained within WBYT’s global network. This is to contain encrypted access controls and role-based access management.

  - Software Configuration Management System: Within the dashboard, there should be a developed software configuration management system and framework. This is to track all code modifications and supplier security data in an organized framework.

  - Quarterly Security Submit Review: During WBYT’s quarterly security summits moving forward, all acquired supply acquisition security records should be reviewed. This will promote awareness among subsidiary site managers about emerging risks within the GPS/CDU project.

- Third-Party Vendor Record Maintenance

- Maintenance Measures:

  - Supplier Compliance Monitoring: Upon inital contractualization, it is to be required that all third-party vendors maintain a historical security documentation for long-time reference. This includes all software test results or records of maintenance deployment.

  - Audit Trails: All third-party interactions with WBYT are to be logged and monitored through Security Information and Event Management (SIEM) tools. This ensures proper oversight and problem reporting tracking.

Record Retention

- WBYT Record Retention

- Baseline: There is no formal configuration management system used to systematically store software modifications governing record retention. It is necessary that there is a long-term retention of all acquisition-related records to ensure compliance and enforce security practices, especially because GPS/CDU integration is a long-term project. It is necessary that every record, from WBYT acquisition to third-party vendor supply, comply within NIST 800-53 and ISO 12207-2008.

- Retention Measures:

  - Long-term Documentation Storage: This project is in collaboration with aircraft development within the United States Government. Software rollout is predicted within a timeline lasting 3.25 years, with usage predicted to last multiple decades. Long-term storage of every document within an established security dashboard is required for reference.

  - Encrypted Archives: Within the long-term storage, it is required that all classified documents pertaining to the software acquisition must be stored using the federally mandated AES-256 encryption, restricting access to certified personnel only.

- Third-Party Vendor Record Retention

- Retention Measures:

  - Supplier Contract Records: It is required that all third-party vendors safeguard and make accessible all contract records between themselves and WBYT, so that if need be, certified employees may access for reference.

  - Software Security Reports: Third-party vendors must retain all formal security validation reports for at least five-years post delivery. This is to ensure accountability among the entire participating vendor in regard to security assurance.

  - Compliance Records: In case of audit, all security breaches, patch updates, and compliance failures are to be archived indefinitely. This is to support any potential legal proceeding should there be a forensic investigation or a federal audit.

Training – Cydney Goldstein

Ensuring the secure acquisition and integration of software components into the GPS/CDU project requires specialized training with all involved parties. Due to the nature of the project dealing with compliance with the Department of Defense and the United States Air Force, there are multiple federal regulations that provide the framework for personnel across the entire procurement process. Standards such as those provided in NIST 800-30 will provide training processes for WBYT and its third-party vendors to become accustomed to.

Training Objectives

The purpose of this training program is to focus on enhancing awareness and operational compliance within supply chain security for the procurement of the GPS/CDU upgrade. All training is to align with ISO 12207-2008 (Systems and Software Engineering- Software Life Cycle Processes), NIST 800-30 (Guide for Conducting Risk Assessments), and NISTIR 7622 (Notional Supply Chain Risk Management Practices for Federal Information Systems). Taking from training standards provided by this documentation, a framework can be developed. WBYT’s GRC team can begin the development of the training process by becoming accustomed to compliance with regulations.

In regard to choosing a third-party vendor, it is necessary that appropriate staff become trained in conducting supplier risk assessments. This ensures that all third-party vendors comply within noted security mandates, and do not pose a risk working with WBYT. Personnel are explicitly to be taught to identify and mitigate risks associated with international COTS product procurement. It is also recommended that personnel is provided the knowledge of normal third-party vendor dependencies. Informing personnel of what is to be provided by third-party vendors and what is not, will provide off-hand abilities to acknowledge any discrepancies. It is also required that third-party vendors be made aware of media security, encryption standards, and document retention processes that WBYT requires as per their contract.

Personnel are also to be trained on automated security testing tools and GOTS products that are to be utilized during this project (such as SonarQube or Fortify). This will detect third-party source code vulnerabilities and protect the software at hand during every stage of development.

Training Modules

WBYT is to implement a structured training curriculum, which is divided into modules that are tailored to personnel roles and access levels.

- Procurement and Supplier Management

- Audience: Acquisition managers, third-party vendor vetting teams.

- Reference Documents: NISTIR 7622

- Topics

  - Contractual Security Standards: Each member will be aware of every standard provided or to be provided to the third-party vendor as per the written contract.

  - Access Control Models: Each member will be aware of the established access control models to minimize third-party risk exposure.

  - Identifying and Preventing COTS Product Security Vulnerabilities: Each member will be aware of how to prevent and identify security vulnerabilities within COTS software. This includes training on continuous monitoring systems.

- Software Assurance and Configuration Management

- Audience: Software engineers, project managers, software assurance teams.

- Reference Documents: NISTIR 7622

- Topics

  - Static and Dynamic Code Analysis Tools: Each member will be provided training in tools such as SonarQube and Fortify so code analysis can be implemented regularly.

  - Secure Configuration Management: Each member will be aware and provided training in the newly established software configuration management protocols.

  - Cryptographic Controls: Each member will be tested to prove their knowledge or given training in secure code-signing and all authentication mechanisms.

- Data Protection Training

- Audience: IT administrators, cybersecurity teams, operations personnel.

- Reference Documents: NISTIR 7622; DoD 5220.22-M

- Topics:

  - Media Transfer Protocols: Each member will be provided training and will have to prove knowledge of newly established encryption and data sanitization standards.

  - Security Information and Event Management (SIEM): Each member will be provided training in the SIEM that will be conducting all media tracking.

  - Incident Response Strategies: Each member will be given training in incident response strategies, as well as proper methods of vulnerability reporting.

Training Implementation and Evaluation

In order to ensure WBYT is providing effective training, it will be necessary that an established certification program is implemented. Using the framework provided above, role-based certifications will be awarded to those who complete their training. These certifications are to be completed using designed Moodle modules, containing resources, reference documents, interactive videos, and summary quizzes. Regular audits will verify adherence to training outcomes by department, ensuring that all personnel has correctly adhered to organizational-wide training guidelines. Simulated security threats are also to be implemented once a year to view supply chain vulnerabilities, software assurance failures, and operational continuity.

Although WBYT has a quarterly security summit already implemented in regular operations, it is imperative that the content of this summit be updated. These summits are to now include quarterly security refreshers, allowing personnel to address emerging security risks and if there are any compliance challenges.

In order to maintain these levels of training, mandatory onboarding training will be required for all acquisition and software assurance personnel. This will allow initial certification to be awarded based on personnel experience prior to joining the program, and will demonstrate areas personnel may need further training in. Quarterly security evaluations will be reinforcing compliance regulations and adapting training to ever-evolving threats. Finally, there will also be annual certification renewal requirements to maintain proficiency in secure acquisition practices.